INTERNAL — GO-LIVE AUDIT

# Before the first client goes on

Work top to bottom with a pen. Every box ticked once, in order, and the portal is ready. Plumbing first, then the client journey, then what we've built them — and section 6 has changed since you last read this.

## 1 · Environment & security

- Vercel env vars all present: AUTH_SECRET, MAIL_FROM (proven — FIR test worked), OFFICE_EMAIL, RETENTION_MONTHS=3, Supabase keys, Monday token, Graph IDs + secret.

- Admin passcode is set, is not "demo", and /admin signs in with it.

- Supabase migration ran with "Success. No rows returned".

- Supabase → Storage: the issued bucket shows Private.

- Signed in as the test client, edit the address bar to another job's ref (/jobs/12345) — you get "not found", never someone else's job.

- Six wrong passwords in a row — the throttle message appears and offers the reset path and phone number.

- Graph client secret expiry noted in your calendar (24 months from creation) — it takes emails and file-pulls down silently when it lapses.

## 2 · The Monday loop

- /admin shows Sync healthy, run within the last 10 minutes, without pressing anything (proves the 5-minute cron).

- On a test card: post an update starting FIR: — it appears in the portal and the email arrives (done — working).

- Same test with CLIENT: prefix.

- An update without a prefix stays internal — never reaches the portal.

- Reply from the portal — the reply lands on the Monday card as an update, and the office notification email arrives at OFFICE_EMAIL.

- Rename a test card's client to a misspelling — it appears under Unmatched Monday clients in /admin; resolve it; jobs arrive on the next sync.

## 3 · Lodgement

- Lodge a job with small PDFs — the card is on the board instantly, files sit in the Files column, and the job page shows "What you've sent us".

- Lodge again with a big set (over ~5 MB total) — the direct-upload path, with the progress bar, succeeds and the files reach the card.

- Try a Word document — the friendly "we can only accept PDFs" message appears and nothing is lodged.

- Try over 40 MB — refused with the "email the biggest ones" message.

## 4 · Further information round-trip

- Set the test card to FIR — the job moves into Action required with the amber "With you since" line.

- Reply with an attachment — it lands on the card, and the status question answers itself on the job page.

## 5 · Issue & download

- Files first: certificate package into the job's SharePoint folder, then flip the card to Issued. /admin shows the green "In the issue hold" note; roughly 10–20 minutes after the flip (the 10-minute hold, plus sync cycles and OneDrive settling) the job shows Ready to download and the certificate email arrives. The hold is the undo — pull a card back off Issued inside it and the client never knows.

- Deliberately do it wrong once: flip a second test card to Issued with an empty folder — after the hold, /admin shows the amber "Issued on Monday, but no files found" warning. Add the files; next sync delivers and emails. (This is how you'll tell if an issue "didn't work".)

- Download the package — it opens, it's complete, every document stamped.

- The download receipt appears on the Monday card.

- "Download again" works, and the retention countdown shows under Downloads.

## 6 · Amendments — changed, do this one properly

- Settings → Amendments: Chris and Rebecca's email addresses in, Rebecca set as the fallback. Until both are done, a lodged amendment sits silently and the client thinks it's with us.

- Admin → Amendments → Rebuild Now. Builds each client's list of past jobs so the picker pre-populates. Rebuilds itself at 5pm daily after that.

- Only then switch Amend a Job on in Settings.

- Lodge an amendment against the test job. Check: no new Monday card, one note on the original card, and the email arrives with whoever is in Certified By — or Rebecca when that column is empty.

- Upload a revised certificate on the Amendments page — the client is emailed and can download it beside the original.

- Lodge one against a job we finished years ago, by reference — it finds the old card and notes it.

## 7 · The tools on Resources

- Wind classification checker: run one you know the answer to. Confirm the two DFES / Building and Energy links open.

- Soakwell calculator: both halves — new wells, and adding to a lot that already has them. It sizes on Bayswater's 0.0125 throughout; decide whether that stands for Wanneroo and Joondalup or ask them.

- Bushfire map check: an address goes through to Landgate's map.

- Site plan tool: draw one, print it, check the scale bar and the dimensions are right on paper.

- FIR library: red-pen the 24 requests in Admin → FIR Library. They go out over your name. Then test one live — FIR: Soil Class on a test card.

## 8 · Content

- The eight council forms — BA1, BA2, BA5, BA7, BA9, BA13, BA19, BA22 — uploaded via /admin. Word or PDF; both work.

- Resources links click-through done — especially the ones flagged // confirm in the code.

- All 14 info sheets open on a phone.

- Guidance notes 08–14: figures verified by the registered surveyor. Note 13 in particular — the seven-day rule is BA7's, not BA13's.

- The welcome guide (Content → Welcome Guide) still describes the portal accurately. It predates the wind checker, the soakwell calculator and the amendment change.

- Engineering: checker set uploaded in /admin, restriction set (or blank for all), opened and tested as the test client — or the toggle left off. The engineeringchecker repo is still public with Pages on — make it private.

## 9 · Notifications

- Teams webhook connected and unmuted — Settings → Teams. Post a test and confirm it lands in the right channel.

- The 5pm report arrives on a weekday, even when there's nothing in it. An empty inbox at 5pm means the report itself didn't run.

- Monday 7am digest — check one arrives.

## 10 · Housekeeping, then go

- Delete the Monday test cards; disable the test client's login in /admin.

- Activity log (/admin/audit) shows your test downloads and actions.

- Reports page loads and the turnaround numbers look sane.

- Kacie and Rebecca briefed — job-flow (09) and admin guide (10) in hand.

- REQUIRE_CDC_FILE=1 set, so a package can't go out without the certificate in it.

- Portal on our own domain rather than the build address.

- Privacy wording (12) signed off before anyone real signs in.

- Incident card (11) printed and by the desk.

- First client's welcome: login issued in /admin, first-job email (18) filled and ready to send on their next issued certificate.

- Know the rollback: Vercel → Deployments → previous build → Promote. Sixty seconds, no code.

The one habit that matters after go-live: glance at the /admin sync banner each morning. Green and recent — everything downstream is working. Anything amber or red tells you exactly what to fix before a client notices.