# CFBA Client Portal — Go-Live Runbook

Target: live by Sunday night. Work through in order. Every step has a "you'll know it worked when" check — don't move on until you get it.

Rough timings: Phase 0–1 about an hour, Phase 2–4 about ninety minutes, Phase 5–6 about an hour, Phase 7–8 the rest.

## Phase 0 — Friday night prep (30 min)

Do this before anything else, because Step 4 needs Rebecca and if she's away all weekend you want to know now, not Sunday afternoon.

☐  Find the latest portal zip (v11 — Next 16.2.12 / React 19). Unzip it somewhere sensible, e.g. C:\dev\cfba-client-portal.

☐  Open .env.example from that zip. That file is the authoritative variable list, not this runbook — v11 added Graph mail variables. Print it or keep it open.

☐  Check Node is installed: open a terminal, node --version. Needs to be 20 or higher. If not, install the LTS from nodejs.org.

☐  Message Rebecca: you need 15 minutes of her time as Microsoft tenant admin to approve an app registration. Give her a window.

☐  Decide the public URL. Your env template says portal.cfbuildingapprovals.com.au but your business email is @cfba.com.au — pick one and be consistent, because it goes in APP_URL, in the Graph redirect, and in every email the portal sends. My suggestion: portal.cfba.com.au, since that's the domain clients already recognise.

☐  Create a secrets file on your machine (not in the project folder, not in chat, not in email). You'll be collecting eight or nine keys today and losing one mid-way is the classic time sink.

Ground rule for the whole weekend: never paste a service-role key, client secret, or API token into a chat window, a Monday card, or a text message. Type them straight into Supabase/Vercel.

## Phase 1 — Local dry run (30 min)

Prove the code works on your machine before you attach it to anything real.

cd cfba-client-portal

npm install

npm run build

npm test

npm run test:e2e   # 10-spec browser regression suite, ~1 min, demo mode

npm run dev

Open http://localhost:3000. With SUPABASE_URL blank it runs in demo mode — seeded sample data, nothing written to Monday or SharePoint.

test:e2e drives a real browser through login, lodgement, FIR, download,

cancel, amendment, the queue, permissions and the admin pages against the

seeded demo store on its own port — it never touches your dev server's

data. It uses a Chrome/Chromium already on the machine (set CHROMIUM_PATH

to the binary if it can't find one); it never downloads a browser.

Click through every one of the eight sidebar destinations: Dashboard, My Jobs, Downloads, Messages, Amend a Job, Info Sheets, Help & Support, My Details. Then /admin with the staff passcode.

Worked when: npm run build completes with no errors, tests pass, and you can log in and see the job timeline.

If the build fails, stop. Don't push a broken build to Vercel — fix it locally first.

## Phase 2 — Supabase (20 min)

1.  Go to supabase.com → New project.

2.  Organisation: create one called CFBA. Project name: cfba-client-portal.

3.  Region: Southeast Asia (Singapore) or Sydney if offered — closest to Perth, keeps the portal snappy.

4.  Set a database password. Save it to your secrets file now. You cannot retrieve it later.

5.  Wait for provisioning (~2 min).

6.  Left sidebar → SQL Editor → New query → paste the entire contents of supabase/schema.sql from the project → Run.

7.  Left sidebar → Storage → New bucket → name it exactly issued → leave "Public bucket" OFF. This matters: files are streamed through the app after an ownership check, never publicly addressable.

8.  Left sidebar → Settings → API. Copy two things to your secrets file:

- Project URL → this is SUPABASE_URL

- service_role key (under Project API keys, click reveal) → this is SUPABASE_SERVICE_ROLE_KEY

Worked when: Table Editor shows the tables from the schema, and Storage shows an issued bucket with a padlock/private marker.

⚠️ The service_role key bypasses all row-level security. It is server-side only. If it ever leaks, rotate it immediately in Settings → API.

## Phase 3 — Monday API token (5 min)

1.  Monday.com → your avatar (bottom left) → Developers → My access tokens.

2.  Copy the personal API token → secrets file as MONDAY_TOKEN.

Note: the token carries *your* permissions. If your account is ever deactivated the portal stops syncing. Once you're past pilot, consider creating a dedicated "CFBA Portal" Monday user with access to board 7129862365 only, and using its token instead.

MONDAY_BOARD_ID=7129862365 and MONDAY_NEW_GROUP are already set in the template — don't change them.

Worked when: you've got a long string starting eyJ....

## Phase 4 — Microsoft Entra app registration (20 min, needs Rebecca)

This is what lets the portal read the SharePoint Issued folders and send email notifications. Sit with Rebecca for this — steps 1–3 you can do, step 4 needs her admin account.

1.  portal.azure.com → Microsoft Entra ID → App registrations → New registration.

- Name: CFBA Client Portal

- Supported account types: Single tenant (accounts in this organisational directory only)

- Redirect URI: leave blank

- Register.

2.  On the Overview page, copy to your secrets file:

- Application (client) ID → GRAPH_CLIENT_ID

- Directory (tenant) ID → GRAPH_TENANT_ID

3.  Certificates & secrets → New client secret.

- Description: portal-prod

- Expiry: 24 months

- Copy the "Value" column immediately → GRAPH_CLIENT_SECRET. It's only shown once; if you navigate away it's gone and you make a new one.

- Put a calendar reminder in now for 6 weeks before it expires. An expired secret takes the portal down silently. This is the single most common way a setup like this breaks a year later.

4.  API permissions → Add a permission → Microsoft Graph → Application permissions (not Delegated):

- Sites.Read.All

- Files.Read.All

- Mail.Send — only if you're using the Graph email notifications in lib/mail.ts

Then Grant admin consent for [tenant] — this is Rebecca's click. Every permission must show a green tick.

Tighter alternative if Rebecca is uneasy about tenant-wide read: use Sites.Selected instead of Sites.Read.All, then grant the app read access to the CFBuildingApprovals site only. More fiddly, considerably safer. Same for Mail.Send — an application access policy can restrict it to a single mailbox instead of every mailbox in the tenant. If she asks, that's the right answer.

GRAPH_DRIVE_ID and GRAPH_CLIENT_FILES_ROOT are already filled in the template from the verified library — leave them alone.

Worked when: all permissions show "Granted for [tenant]" with a green tick.

## Phase 5 — GitHub (15 min)

The dashboard is already in a repo; the portal isn't yet.

1.  github.com → New repository → name cfba-client-portal → Private → don't add a README/gitignore (the project has them).

2.  In your project folder:

git init

git add .

git commit -m "Initial commit — portal v11"

git branch -M main

git remote add origin https://github.com/christopherjhealing-rgb/cfba-client-portal.git

git push -u origin main

3.  Before you push, confirm `.env` and `.env.local` are NOT in the commit. Run git status and look. The .gitignore covers them, but check anyway — a leaked service-role key in a repo is a genuinely bad day.

Worked when: the repo shows your files on GitHub and there is no .env file in the listing (.env.example is fine and expected).

## Phase 6 — Vercel deploy (30 min)

1.  vercel.com → Add New → Project → Import Git Repository → pick cfba-client-portal.

2.  Framework preset should auto-detect Next.js. Leave build settings default.

3.  Before clicking Deploy, expand Environment Variables and add every variable from .env.example, set to Production, Preview and Development:

| Variable | Value |

|---|---|

| AUTH_SECRET | run openssl rand -base64 32 and paste the output |

| STAFF_PASSCODE | a strong passcode for /admin — not demo |

| APP_URL | https://portal.cfba.com.au (no trailing slash) |

| SUPABASE_URL | from Phase 2 |

| SUPABASE_SERVICE_ROLE_KEY | from Phase 2 |

| SUPABASE_BUCKET | issued |

| MONDAY_TOKEN | from Phase 3 |

| MONDAY_BOARD_ID | 7129862365 |

| MONDAY_NEW_GROUP | topics |

| GRAPH_TENANT_ID | from Phase 4 |

| GRAPH_CLIENT_ID | from Phase 4 |

| GRAPH_CLIENT_SECRET | from Phase 4 |

| GRAPH_DRIVE_ID | already in the template — copy as-is |

| GRAPH_CLIENT_FILES_ROOT | already in the template — copy as-is |

| RETENTION_MONTHS | 3 |

| FROM_EMAIL | no-reply@cfba.com.au |

| CRON_SECRET | run openssl rand -base64 32 again — different value |

| MAIL_FROM | the real tenant mailbox notifications send as, e.g. admin@cfba.com.au |

| OFFICE_EMAIL | the inbox somebody actually watches — client replies, general enquiries and the evening report all land here |

| DAILY_REPORT_ENABLED | 1 to switch the 5pm weekday report on. Leave unset and it builds without sending; you can preview it from /admin either way |

| PORTAL_COLUMN_ID | the board's PORTAL column — color_mm5w73hm, already the default |

| PORTAL_*_LABEL | only if the board spells a label differently — confirmed ISSUED / READY / DOWNLOADED / STUCK on 3 Aug 2026, so normally leave unset |

| PORTAL_STUCK_AFTER_MINUTES | grace before a stalled job is flagged STUCK (default 45) |

Plus any Graph mail variables in your v11 .env.example that aren't listed here. Work from the file, not this table.

⚠️ `APP_URL` matters more than it looks. Every link a client is emailed

hangs off it — the login invitation, "your package is ready", the FIR prompt.

It falls back to the deployment's own address rather than to localhost, so an

*unset* value is safe. A wrong one is not: pointing it at a domain you

haven't bought yet breaks nothing visibly and sends every client to an address

that doesn't answer.

So while the portal lives on Vercel, APP_URL is

https://cfba-client-portal-theta.vercel.app — or simply left unset, which

resolves to the same thing. Change it the day a real domain goes live, and not

before. Settings → Portal Address in the admin area shows the value the

emails are actually using, so you can check it without opening Vercel.

4.  Deploy. Takes 2–3 minutes.

5.  Once green: Settings → Cron Jobs — confirm all three are registered:

/api/sync every 5 minutes, /api/digest weekly, and /api/report at

0 9 * * 1-5 (that's 5pm Perth — cron runs in UTC).

6.  Settings → Domains → add portal.cfba.com.au. Vercel gives you a CNAME to add at your DNS host. Add it, then wait — DNS can take anywhere from 5 minutes to a few hours, so do this early Saturday, not Sunday night.

Worked when: the .vercel.app URL loads the login page and does *not* show any demo-mode banner.

⚠️ If you see demo-mode content on the live site, SUPABASE_URL didn't take. Fix the variable and redeploy — env var changes don't apply to an existing deployment.

## Phase 7 — Live smoke test (75 min)

Now test against real data, but before any client has the URL. Start at

/admin: the Go-live pre-flight card at the top of the page checks the

configuration for you (presence only — it never shows a value). Work it to

green before walking the list below.

☐  Go to /admin, sign in with STAFF_PASSCODE.

☐  Clients & logins — the registry starts empty by design: sync only

attaches Monday jobs to clients that exist here, it never auto-creates

them from the board's free-text Client column. Click Add a client

for each client you want in the portal (name as it appears on Monday;

other spellings as aliases; their email if the board carries it).

☐  Trigger a sync manually and confirm jobs appear with correct statuses

under the clients you added. "N unmatched" in the sync result = cards

whose Client spelling didn't match anyone — add aliases and re-run.

☐  Pick one real client → Check folders → confirm it resolves their SharePoint Issued folder. *This is the step most likely to fail* — if the folder path doesn't match, the Graph permissions or GRAPH_CLIENT_FILES_ROOT need a look.

☐  Issue a login to yourself using a personal email as if you were a client. Walk the whole first-time flow: setup code → set password → dashboard.

☐  As that test client: view a job timeline, download a package from a genuinely Issued job, open the zip and check the files are the right ones.

☐  Post a message from the client side. Confirm it lands on the Monday card as a CLIENT: update and that the notification email arrives.

☐  Reply from the Monday card. Confirm it reaches the client thread and emails out.

☐  Lodge a test job → the Monday card is created immediately (auto-accept

is on by default), with the PDFs in its Files column. The review queue

only holds lodgements when Monday couldn't be reached at the time — or

every lodgement, if AUTO_ACCEPT_LODGEMENTS=0 is set in Vercel.

Then delete that test card.

☐  Try to upload a non-PDF and something over 25 MB — both should be refused.

The refusal must be visible — a line naming the file and why, never a

silent drop.

☐  Get the login wrong four times — throttling should kick in.

☐  Open the site on your phone. Half your clients will.

### New behaviours since the first dry run (Batches 1–4) — smoke these too

☐  Pre-flight card: /admin shows *Go-live pre-flight* with **every

automatic check green** on the live deploy. If anything reads ATTEND,

stop and fix it before continuing.

☐  FIR answered-flip: raise an FIR on a test card → as the client,

reply from the job page → the amber "we need something" banner flips to

*Answer sent — it's with us*, and the job leaves the dashboard's Action

Required. Change the ask on the card and confirm the amber returns.

☐  Rejected lodgement notice: reject a queued submission from /admin

with a reason → the client's dashboard shows it under Action

Required with that reason and a *Lodge It Again* button.

☐  Collision suffix: lodge with two PDFs that share a filename → the

second arrives as …-2.pdf; nothing is overwritten.

☐  Cancel request: as the client, request a cancellation → the card

gets a CANCELLATION REQUESTED update, the office email arrives, and

the job page shows *it's with us to confirm*. Move the card to Cancelled

on the board → after sync the job sits under Past as Cancelled.

Nothing cancels without that board move — the portal only asks.

☐  My Documents: upload a file to My Documents, replace it, delete it;

then lodge a job attaching engineering *From your documents*.

☐  BAL / strata gates: lodge a shed at a bushfire-prone address and

answer "house 2016 or later" → the new BAL report upload is required

before the lodge button arms (patio or carport: evidence is enough;

before 2016 = exempt for both, exemption code stamped). Answer Yes

to the strata question → the strata plan upload becomes required.

☐  Login email: issue a login to your own address — the how-to PDF is

attached, there's no "no phone call, no chasing" line, and the footer

doesn't carry the client's name.

☐  Retention wording: Downloads says certificates stay downloadable

for 3 months and that you keep a copy on file — never "forever".

☐  Feedback loop: send feedback from a job page → it appears in

/admin/feedback with the page and job attached; after your test

lodgement, answer the portal-or-email question and confirm both land

there and the weekly counters move.

### Data hygiene — run before any invitation goes out (P0-3)

The smoke test above just created artifacts. Sweep them, and anything else

that isn't a real client, verify-first — read, confirm, then delete.

You run these in the Supabase SQL editor; nothing automated touches them.

-- 1) LOOK. Who's in the live store?

select id, name, created_at from companies order by created_at;

select username, company_id, created_at from client_logins order by created_at;

-- 2) LOOK for obvious test artifacts by name.

select id, name from companies

where name ilike '%test%' or name ilike '%demo%' or name ilike '%cfba%';

select ref, address, company_id from jobs

where address ilike '%test%' or address ilike '%demo%';

select id, address, company_id, status from submissions

where address ilike '%test%';

-- 3) LOOK at leftovers the smoke test leaves behind.

select key from portal_settings

where key like 'firanswered:%' or key like 'cancelreq:%';

select action, actor, target, at from audit_log

order by at desc limit 50;

For a confirmed test company, prefer the admin UI's company delete — it

cascades through logins, jobs, files, messages and reads in the right order.

Raw SQL is the fallback only, company by company, inside a transaction:

begin;

-- replace :co with the confirmed test company id, and READ each count first

-- (same order the app's own company delete uses)

delete from job_files      where ref in (select ref from jobs where company_id = ':co');

delete from jobs           where company_id = ':co';

delete from messages       where company_id = ':co';

delete from message_reads  where company_id = ':co';

delete from submissions    where company_id = ':co';

delete from client_logins  where company_id = ':co';

delete from company_emails where company_id = ':co';

delete from company_aliases where company_id = ':co';

delete from companies      where id = ':co';

commit;  -- or rollback if any count surprised you

Then the markers and metrics from your own smoke run (optional but tidy —

the pilot's dials start at zero):

delete from portal_settings

where key like 'firanswered:TEST-%' or key like 'cancelreq:TEST-%';

delete from audit_log where actor in ('<your-test-login>');

Finally sign in as the pilot client's login and confirm they see only

their own jobs, and /admin/feedback shows a clean slate.

Rollback if anything's badly wrong: Vercel → Deployments → previous deployment → Promote to Production. Instant. You are never stuck.

## Phase 8 — Pilot, then announce

Don't send it to all 73 clients on Sunday night. One bad first impression with a builder costs more than a week's delay.

1.  Pick one friendly, high-volume client — someone who'll tell you honestly if it's confusing rather than just quietly going back to email.

2.  Issue their login, send the guidance notes you've already produced (Note 06 Amending a job, Note 07 Lodging checklist) and the portal flyer.

3.  Run one full week. Watch: do they actually log in? Do downloads work on their machines? Does anything land in the review queue looking wrong?

4.  Then batch: shires first (most structured), then repeat builders, then everyone else.

5.  Reuse the lodgement portal announcement email as the template for the broad send.

Brief Kacie and Rebecca before the wider rollout — Kacie will field the "I can't log in" calls, so she needs to know how to reissue a setup code from /admin before clients start ringing.

## Known issues — accept these going in

None are blockers, but know them now so they're not surprises:

- Sync is additive. It never deletes a job. Cards deleted on Monday linger in the portal until removed manually.

- Retention isn't self-purging. Expired jobs are hidden from clients at 3 months, but the stored files aren't deleted. Fine at pilot volume; add a scheduled purge before storage costs bite.

- Lodgements capped at 40 MB, messages at 25 MB per attachment.

- Client secret expires in 24 months. Reminder set? Set it now.

## Go / no-go checklist

Don't give a client the URL until every one of these is ticked:

☐  Live URL loads, no demo-mode banner

☐  npm run test:e2e green on the code you deployed (10 specs, ~1 min)

☐  The pre-flight card on /admin shows every automatic check green

☐  STAFF_PASSCODE is not demo

☐  AUTH_SECRET and CRON_SECRET are freshly generated, different from each other

☐  Supabase issued bucket is private

☐  No .env file in the GitHub repo

☐  Cron job registered and a sync has genuinely run

☐  Custom domain resolving over HTTPS

☐  You have personally completed the full client journey end to end

☐  Real Issued job downloaded and the files verified correct

☐  Phase 7's data-hygiene sweep run — no test companies, jobs or logins

left in the live store

☐  Calendar reminder set for the Graph secret expiry

☐  Rebecca and Kacie know it's going live and what to do when a client rings

## If you get stuck

Note the phase number and the exact error text, and come back to me. Most likely sticking points, in order of probability: the SharePoint folder resolution in Phase 7, DNS propagation in Phase 6, and admin consent not fully granted in Phase 4.